# Biologics Discovery Platform

## MVP → Product-Stage Requirements & Roadmap

Prepared by: Solutions Architecture Team
Date: March 7, 2026
Version: 1.0
Status: For Management & Investor Review

## 1. Executive Summary

The Biologics Discovery Platform is an AI-powered drug discovery system that automates the end-to-end workflow from target identification to wet-lab validation. The current MVP prototype demonstrates the complete scientific pipeline across five modules:

| Module | Function | MVP Status |
| --- | --- | --- |
| Target Explorer | Identify & visualize protein targets (3D) | ✅ Functional (RCSB PDB) |
| Hit Screening | Screen compound libraries for drug candidates | ✅ Functional (XGBoost + RDKit) |
| Lead Optimization | Evolve molecules using AI for better drug properties | ✅ Functional (Genetic Algorithm) |
| Wet-Lab Validation | Orchestrate physical experiments with lab robots | ⚠️ Simulated (Webhook-ready) |
| Blinded Results | Unbiased analysis of experimental data | ✅ Functional (Hash-based blinding) |

### Will This Platform Help Scientists in Drug Discovery?

Yes — the platform’s architecture and workflow are scientifically valid. The pipeline follows the industry-standard drug discovery funnel:

1,000,000 compounds → Screening → 100 Hits → Optimization → 5 Leads → Wet-Lab → 1 Drug Candidate

[!IMPORTANT] However, the current MVP uses simplified AI models and synthetic data. To be genuinely useful for scientists and produce results trusted for real drug development, the platform requires upgrades across data quality, AI model depth, regulatory compliance, and infrastructure scale — all detailed in this document.

### The Opportunity

| Metric | Industry Benchmark | Our Vision |
| --- | --- | --- |
| Drug Discovery Timeline | 10–15 years | 3–5 years (AI-accelerated) |
| Cost per Drug | $2.6 Billion | < $500 Million |
| Screening Throughput | Thousands/week (manual) | Millions/hour (AI) |
| Hit-to-Lead Success Rate | 5–10% | 25–40% (AI-optimized) |

## 2. Architecture Audit: Current State

### 2.1 Technology Stack (What We Have)

Frontend
        UI["HTML5 / CSS3 / JS"]
        VIEWER["3Dmol.js (WebGL)"]
        WS_CLIENT["WebSocket Client"]
 
    
Backend 
        API["REST API + WebSocket"]
        MODELS["XGBoost + GA"]
        RDKIT["RDKit Cheminformatics"]
        GROQ["Groq LLM (BioAssist)"]
    
 Data ["Data Layer"]
        MONGO["MongoDB Atlas"]
        PDB_API["RCSB PDB API"]
    
    Frontend --> Backend
    Backend --> Data

### 2.2 Module-by-Module Technical Assessment

#### A. Target Discovery — Score: 6/10

| Aspect | Current | Gap |
| --- | --- | --- |
| Data Source | RCSB PDB metadata only | No UniProt, ChEMBL, or AlphaFold DB integration |
| Sequence Data | PDB ID stored as placeholder | No actual amino acid sequence extraction |
| 3D Viewer | 3Dmol.js (WebGL) ✅ | Works well, production-ready |
| Known Binders | None | Scientists need known ligand data for each target |

#### B. Hit Screening — Score: 5/10

| Aspect | Current | Gap |
| --- | --- | --- |
| AI Model | XGBoost regressor | Trained on synthetic data (1,000 random samples) |
| Features | 5 molecular descriptors (MolWt, LogP, HBD, HBA, RotBonds) | Industry uses 200+ descriptors + molecular fingerprints (ECFP4, MACCS) |
| File Upload | ✅ Supports .smi file upload | No .sdf, .mol2, .csv support |
| Docking | None | No physics-based docking (AutoDock Vina, Glide) |
| Library Size | Tested with ~dozens | Needs to handle 1M+ compounds |

#### C. Lead Optimization — Score: 4/10

| Aspect | Current | Gap |
| --- | --- | --- |
| Algorithm | Simple genetic algorithm (add/remove atoms, change bonds) | No multi-objective optimization (affinity + toxicity + solubility) |
| Starting Molecule | Hardcoded (Caffeine) | Should accept any screening hit as input |
| Generative Model | None (rule-based mutations) | No REINVENT, MolGPT, DiffDock-Generative |
| ADMET Prediction | None | No toxicity screening, bioavailability, metabolism prediction |
| Drug-likeness | Basic Lipinski check only | No Veber rules, PAINS filter, synthetic accessibility |

#### D. Wet-Lab Validation — Score: 3/10

| Aspect | Current | Gap |
| --- | --- | --- |
| Robot Integration | Webhook placeholder (auto-completes in 5s) | No real Opentrons OT-2 protocol generation |
| Protocol Generation | None | Need automated .py protocol scripts for liquid handlers |
| Data Ingestion | Random readout data | No real assay data parsing (plate readers, SPR, ITC) |
| LIMS Integration | None | No LabArchives, Benchling, or LIMS connector |
| Async Workflow | Polling-based | Experiments take hours/days — needs true async callbacks |

#### E. Blinded Results — Score: 7/10

| Aspect | Current | Gap |
| --- | --- | --- |
| Blinding | Hash-based blinding ✅ | Works well for demo, needs audit trail for GxP |
| Statistical Analysis | None | No p-values, confidence intervals, dose-response curves |
| Report Generation | None | Need automatic PDF/Word reports for regulatory |
| Audit Trail | None | Need 21 CFR Part 11 compliant electronic signatures |

#### F. AI Chatbot (BioAssist) — Score: 6/10

| Aspect | Current | Gap |
| --- | --- | --- |
| LLM Backend | Groq (Llama 3.3 70B) ✅ | Good for current, consider fine-tuning for pharma domain |
| Platform Awareness | System prompt with navigation guide | No RAG — can’t answer questions about user’s own data |
| Security | ⚠️ API key hardcoded in source code | Must use environment variables / secrets manager |

## 3. Requirements for Product Stage

### 3.1 DATA REQUIREMENTS — “What We Need From the Client/Partners”

[!CAUTION] This is the #1 priority. Without real-world data, the AI models will never produce trustworthy results. This is the list to present to your manager/investors.

#### A. Real Training Data for AI Models

| Data Type | Description | Source | Volume Needed | Priority |
| --- | --- | --- | --- | --- |
| Bioactivity Data | Experimental IC50/Ki/Kd values for known drug-target pairs | ChEMBL, PubChem BioAssay, client internal data | 500K+ compound-target pairs | 🔴 Critical |
| 3D Protein Structures | Crystal structures or cryo-EM of target proteins | PDB, AlphaFold DB, client structural biology team | 100+ validated structures | 🔴 Critical |
| SMILES Libraries | Chemical compound libraries for screening | ZINC, Enamine REAL, client proprietary libraries | 10M+ compounds | 🔴 Critical |
| ADMET Data | Absorption, Distribution, Metabolism, Excretion, Toxicity | ToxCast, client preclinical data | 100K+ compounds | 🟡 High |
| Clinical Outcome Data | Which compounds succeeded/failed in clinical trials | ClinicalTrials.gov, client historical data | 10K+ records | 🟡 High |
| Assay Protocols | Standardized experimental procedures (SPR, ELISA, etc.) | Client SOPs, published methods | 20+ protocol templates | 🟢 Medium |

#### B. Infrastructure & Access Requirements

| Requirement | Description | Why Needed | Priority |
| --- | --- | --- | --- |
| GPU Cluster Access | NVIDIA A100/H100 GPUs (or cloud equivalent) | Deep learning model training (AlphaFold, DiffDock) | 🔴 Critical |
| Cloud Infrastructure | AWS/GCP/Azure with HIPAA BAA | Regulatory compliance, scaling | 🔴 Critical |
| Wet-Lab Hardware API Access | API credentials for Opentrons, Hamilton, or Tecan robots | Real automation integration | 🟡 High |
| LIMS System Access | API access to client’s lab information system | Data continuity between digital and physical | 🟡 High |
| VPN/Secure Network | Secure access to client internal databases | Proprietary data security | 🟡 High |
| Domain Expert Access | 2–3 medicinal chemists and 1 computational biologist for validation | Model validation, workflow verification | 🔴 Critical |

#### C. Regulatory & Compliance Requirements

| Requirement | Description | Priority |
| --- | --- | --- |
| 21 CFR Part 11 | FDA electronic records/signatures compliance | 🔴 Critical for US pharma |
| EU Annex 11 | European equivalent of Part 11 | 🔴 Critical for EU markets |
| GAMP 5 Documentation | Good Automated Manufacturing Practice validation | 🔴 Critical |
| SOC 2 Type II | Security audit certification | 🟡 High |
| ISO 27001 | Information security management | 🟡 High |
| GxP Validation Protocols | IQ/OQ/PQ (Installation/Operational/Performance Qualification) | 🔴 Critical |

### 3.2 TECHNICAL UPGRADES REQUIRED

#### Phase 1: Foundation (Months 1–3) — “Make the Brain Real”

Estimated Cost: $150K–$250K

| Upgrade | Current → Target | Impact |
| --- | --- | --- |
| Training Data Pipeline | Synthetic 1K → Real 500K+ (ChEMBL/PubChem) | Model accuracy from ~30% to ~75%+ |
| Molecular Descriptors | 5 features → 200+ (ECFP4/MACCS fingerprints + 2D/3D descriptors) | Captures molecular complexity |
| Docking Engine | None → AutoDock Vina (physics-based scoring) | Real binding pose prediction |
| ADMET Predictor | None → DeepTox / pkCSM integration | Toxicity & pharmacokinetics early filtering |
| Molecular Fingerprints | None → Morgan/MACCS/Topological from RDKit | Industry-standard molecular representation |
| Security Hardening | Hardcoded keys → Vault/Env secrets, JWT rotation | Production security |

#### Phase 2: Intelligence (Months 4–6) — “Make the AI Smart”

Estimated Cost: $200K–$400K

| Upgrade | Current → Target | Impact |
| --- | --- | --- |
| Generative Model | Rule-based GA → REINVENT / MolGPT / LSTM-HC | Generate truly novel drug candidates |
| Multi-Objective Optimization | Single score → Pareto optimization (affinity + ADMET + synthesis) | Balanced drug candidates |
| AlphaFold Integration | RCSB PDB only → AlphaFold 3 for structure prediction | Predict structures for targets without crystal data |
| RAG-Powered BioAssist | Static system prompt → Vector DB + user data retrieval | Chatbot answering questions from user’s own experiments |
| Celery + Redis Workers | Background tasks in FastAPI → Dedicated worker queues | Handle hour-long docking jobs without server timeout |
| WebSocket Streaming | Basic broadcast → Live job logs, progress bars, notifications | Real-time experiment monitoring |

#### Phase 3: Validation (Months 7–9) — “Make It Real-World”

Estimated Cost: $300K–$500K

| Upgrade | Current → Target | Impact |
| --- | --- | --- |
| Wet-Lab Robot Integration | Webhook simulation → Opentrons OT-2 Python API | Real automated experiments |
| LIMS Connector | None → Benchling/LabArchives REST API integration | Seamless lab data flow |
| Assay Data Parsers | Random readouts → Real plate reader CSV/XML parsing | Actual experimental results |
| Statistical Engine | None → scipy.stats / lifelines for survival analysis | Dose-response curves, IC50 fitting |
| Audit Trail System | None → Full 21 CFR Part 11 compliant logging | Every action timestamped, signed, tamper-proof |
| Report Generator | None → Auto PDF/DOCX with charts and tables (WeasyPrint/ReportLab) | One-click regulatory submission documents |

#### Phase 4: Scale (Months 10–12) — “Make It Enterprise”

Estimated Cost: $400K–$600K

| Upgrade | Current → Target | Impact |
| --- | --- | --- |
| Kubernetes Deployment | Local uvicorn → K8s with auto-scaling | Handle 100+ concurrent scientists |
| Multi-Tenant Architecture | Single DB → Organization-level data isolation | Serve multiple pharma clients |
| Federated Learning | Central model → Federated training across sites | Clients keep data private, model improves globally |
| Quantum-Ready Pipeline | Classical only → Qiskit/PennyLane integration hooks | Future-proof for quantum molecular simulation |
| React/Next.js Frontend | Vanilla HTML/JS → Modern SPA with state management | Professional enterprise UI/UX |
| CI/CD + Monitoring | Manual deploy → GitHub Actions + Datadog/Grafana | Automated testing, deployment, monitoring |

## 4. “Will This Model Help Scientists?” — Honest Assessment

### 4.1 What Scientists Actually Need vs. What We Have

| Scientist’s Question | MVP Answer | Product Answer (After Upgrades) |
| --- | --- | --- |
| “Can I find drugs for MY target?” | ⚠️ Limited — PDB metadata only, no sequence analysis | ✅ AlphaFold + UniProt + ChEMBL integration |
| “Can I screen MY compound library?” | ✅ Yes — upload .smi file | ✅ Yes — .smi, .sdf, .mol2, .csv + 10M+ scale |
| “Are the binding scores reliable?” | ❌ No — trained on synthetic data | ✅ Yes — trained on 500K+ real bioactivity data |
| “Can I optimize leads with AI?” | ⚠️ Basic — random atom mutations | ✅ Yes — REINVENT/MolGPT generating novel molecules |
| “Will it predict toxicity?” | ❌ No ADMET prediction | ✅ Yes — DeepTox + pkCSM + Lipinski/Veber/PAINS |
| “Can it run my lab robots?” | ❌ Simulated | ✅ Yes — Direct Opentrons OT-2/Hamilton integration |
| “Does it meet FDA requirements?” | ❌ No compliance framework | ✅ Yes — 21 CFR Part 11, GAMP 5, full audit trail |
| “Can I trust results for clinical trials?” | ❌ No statistical validation | ✅ Yes — Statistical engine + blinded review + audit trail |

### 4.2 Scientific Credibility Stages

| Stage | Description | Scientists Can… | Trust Level |
| --- | --- | --- | --- |
| 1. MVP Demo (Now) | Demonstrates workflow with simulated AI | See the concept | ❌ Not for real research |
| 2. Research Tool (M3) | Real data + real models, no compliance | Run exploratory studies | ⚠️ Internal use only |
| 3. Scientist-Grade (M6) | Multi-objective AI + ADMET + generative models | Accelerate discovery pipelines | ✅ Publishable results |
| 4. Clinical-Ready (M9) | GxP compliance + audit trail + wet-lab integration | Support IND filings | ✅ Regulatory-grade |
| 5. Enterprise Product (M12) | Multi-tenant + federated + quantum-ready | Serve multiple pharma orgs | ✅ Commercial product |

## 5. Budget & Resource Summary

### Total Investment Required (12 Months)

| Category | Cost Estimate | Notes |
| --- | --- | --- |
| Engineering Team (6–8 FTEs) | $600K–$900K | Backend, ML/AI, Frontend, DevOps |
| Cloud Infrastructure (GPU + Storage) | $150K–$300K | AWS/GCP with HIPAA compliance |
| Data Acquisition (Licenses) | $50K–$150K | Commercial chemical databases |
| Domain Experts (Consultants) | $100K–$200K | Medicinal chemistry, comp. bio validation |
| Regulatory Compliance (Audit/Cert.) | $100K–$200K | 21 CFR Part 11, SOC 2, GAMP 5 |
| Software Licenses | $30K–$80K | Schrödinger, OpenEye, or equivalent |
| Total | $1.03M – $1.83M |  |

### Team Composition Needed

| Role | Count | Responsibility |
| --- | --- | --- |
| ML/AI Engineer (Drug Discovery) | 2 | Model training, AlphaFold/DiffDock integration |
| Backend Engineer (Python/FastAPI) | 2 | API, Celery workers, database scaling |
| Frontend Engineer (React/Next.js) | 1 | Enterprise UI, dashboards, data visualization |
| DevOps/Cloud Engineer | 1 | K8s, CI/CD, GPU orchestration, monitoring |
| Computational Biologist | 1 | Model validation, scientific workflow design |
| Medicinal Chemist (Consultant) | 1 (part-time) | Validate AI output against real chemistry |

## 6. Competitive Landscape

| Competitor | Strength | Our Differentiator |
| --- | --- | --- |
| Schrödinger | Gold-standard physics-based simulations | AI-first approach, faster, 10x cheaper |
| Atomwise | Deep learning docking | End-to-end pipeline (not just docking) |
| Insilico Medicine | Full AI drug discovery | GAMP-compliant + wet-lab integration |
| BenevolentAI | Knowledge graph + AI | Real-time lab robot orchestration |
| Recursion Pharma | High-content imaging + AI | Multi-modal: structure + screening + optimization |

### Our Unique Positioning

- End-to-End Pipeline — From target discovery to blinded validation, all in one platform

- GAMP-Compliant Architecture — Built for pharma compliance from day one

- Wet-Lab Integration — Bridge the gap between computational and physical experiments

- AI BioAssist Chatbot — Real-time scientific guidance embedded in the workflow

- Cost Efficiency — Cloud-native, no heavy HPC licensing required

## 7. Action Items for Management / Investors

[!IMPORTANT] Immediate metadata/resources needed to proceed to product stage:

### What We Need From You (Priority Checklist)

- ☐ Access to real bioactivity data — ChEMBL commercial license or client datasets with IC50/Ki values for at least 100 targets (~500K compound-target pairs)

- ☐ GPU infrastructure approval — Budget for 4× NVIDIA A100 GPUs (cloud) or equivalent ($5K–$15K/month)

- ☐ Compound library access — Partnership with Enamine, ChemDiv, or client proprietary library (10M+ compounds)

- ☐ Domain expert engagement — 2 medicinal chemists + 1 computational biologist for 6-month validation sprint

- ☐ Target protein structures — Client target list with PDB IDs or sequences for AlphaFold prediction

- ☐ Wet-lab hardware specs — Model & API documentation for the target laboratory robots (Opentrons OT-2/Hamilton/Tecan)

- ☐ LIMS credentials — API access to the organization’s existing Laboratory Information Management System

- ☐ Regulatory scope decision — Confirm target markets (FDA/EMA/Both) to determine compliance framework (21 CFR Part 11, EU Annex 11)

- ☐ Cloud provider decision — AWS/GCP/Azure selection with HIPAA BAA capability

- ☐ Budget approval — Phase 1 funding ($150K–$250K) to begin real-data model training

- ☐ ADMET/Toxicity data — Access to ToxCast, preclinical DMPK data, or establish partnership

- ☐ Clinical trial outcome data — Historical success/failure data from client pipeline for model training

## 8. Risk Assessment

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Insufficient training data | High | Critical | Start with ChEMBL open data; negotiate client data sharing |
| Model not accurate enough | Medium | High | Iterative benchmarking against known drug-target pairs |
| Regulatory compliance delays | Medium | High | Engage GxP consultant from Month 1 |
| GPU cost overruns | Low | Medium | Use spot instances, model distillation |
| Scientist adoption resistance | Medium | Medium | Co-develop with pilot scientist users from Day 1 |
| Competitor advancement | Low | High | Focus on unique GAMP + wet-lab integration moat |

## 9. Conclusion & Recommendation

### The Verdict

The Biologics Discovery Platform demonstrates a scientifically valid drug discovery workflow. The architecture is solid, the module design follows industry best practices, and the codebase is well-structured for extension.

To move from demo to product:

- Phase 1 (Critical): Replace synthetic data with real bioactivity datasets — this single upgrade will transform the platform from a “demo” to a “research tool”

- Phase 2 (High): Integrate state-of-the-art AI models (AlphaFold, REINVENT, DiffDock) — this makes it “scientist-grade”

- Phase 3 (High): Add regulatory compliance and wet-lab integration — this makes it “clinical-ready”

- Phase 4 (Medium): Scale to enterprise multi-tenant architecture — this makes it a “commercial product”

[!TIP] Recommended first step: Secure budget for Phase 1 ($150K–$250K) and engage 2 domain experts. With real ChEMBL data and expanded molecular descriptors, the platform can reach Research Tool status within 3 months — enough to attract pilot pharma clients and validate the market.

Document prepared for internal review and investor presentation.
Confidential — Zerokost Healthcare Pvt Ltd © 2026